ClearUX SaaS

Implementation Brief

v2.0 — May 2026

| Document | ClearUX Implementation Brief v2 |
| --- | --- |
| Date | 29 May 2026 |
| Status | Living Document |
| Audience | Engineering, Product, Stakeholders |

# 1. Executive Summary

ClearUX is an AI-powered brand clarity platform that audits websites for UX, content, and technical issues, then provides actionable fix recommendations. The platform has evolved from a single-brand tool to a workspace-scoped architecture where each workspace contains exactly one brand/domain. This brief supersedes the original Implementation Brief (v1, early 2026) and reflects the current production state as of May 2026.

## 1.1 Key Architecture Decisions

- 1 Brand = 1 Workspace: Each workspace is scoped to a single domain. Users switch workspaces to switch brands. All data (audits, findings, reports) is workspace-isolated.

- OpenRouter for Multi-Model AI: All non-Claude model calls (GPT-4o, Gemini, Llama, DeepSeek, etc.) route through OpenRouter. Claude calls go direct via the Anthropic SDK. This gives a single billing point and instant access to new models.

- Supabase Backend: PostgreSQL with Row-Level Security, Edge Functions, Realtime subscriptions, and Auth. All tables carry a workspace_id foreign key.

- Next.js 14 App Router: Server Components, dynamic [slug] routing for workspace context, client-side context providers for Workspace, AuditBundle, and User state.

# 2. Platform Status at a Glance

The table below shows the status of every major feature area.

| Feature Area | Status | Notes |
| --- | --- | --- |
| Workspace System | Complete | URL-driven slug routing, workspace CRUD, member invites, settings page |
| Audit Engine | Complete | Full-page crawl, Lighthouse integration, 22 check categories, workspace-scoped storage |
| Findings & Fix Model | Complete | 19 fix types, 4-action model (self_fix, team_handoff, defer, fixed), severity scoring |
| Brand Intelligence | Complete | 6-section strategic dashboard, multi-model probe, Reddit/web mentions, competitive benchmarking |
| AI Perception Audit | Complete | 7 AI models probed via OpenRouter, accuracy/sentiment/visibility scoring per model |
| Speed Audit | Complete | Lighthouse performance metrics, Core Web Vitals, historical trend tracking |
| Competitor Tracking | Complete | Add/remove competitors, comparative scoring, gap analysis grid |
| Reports Hub | In Progress | Basic report viewing works; export center (PDF/CSV download) not yet built |
| FTP/SFTP Deployment | Not Started | DB schema exists (ftp_configs table); settings UI not wired into workspace settings |
| API Workspace Scoping | Needs Update | Several API routes lack workspace_id filtering — security gap for multi-workspace users |
| Onboarding Flow | Complete | Workspace creation, domain input, first audit trigger, guided walkthrough |

# 3. Architecture Overview

## 3.1 Workspace Model

Every user belongs to one or more workspaces. Each workspace is bound to a single domain (e.g., clearux.com). The URL pattern /dashboard/[slug]/... extracts the workspace slug and sets it in WorkspaceContext. All downstream data fetching (audits, findings, reports) reads from this context to scope queries.

- WorkspaceContext (src/context/WorkspaceContext.tsx): Reads slug from the URL, fetches workspace list from /api/workspaces, selects the matching workspace, and exposes it to all child components.

- AuditBundleContext (src/context/AuditBundleContext.tsx): Calls loadLatestAuditBundle(userId, workspaceId) to pull the most recent audit for the active workspace. Returns an empty bundle when no workspace is selected.

- Database isolation: All primary tables (audits, findings, audit_intelligence, competitors, etc.) carry a workspace_id column with RLS policies scoped to workspace membership.

## 3.2 AI Integration Layer

ClearUX uses two AI pathways depending on the model provider.

| Pathway | Models | Implementation |
| --- | --- | --- |
| Anthropic Direct | Claude Sonnet, Claude Opus | @anthropic-ai/sdk — used for fix generation, content analysis, primary reasoning tasks |
| OpenRouter | GPT-4o, Gemini Pro, Llama 3, DeepSeek, Grok, Perplexity | src/lib/ai/openrouter-client.ts — openRouterChat() with retry logic, used for Brand Intelligence model probes |

The OpenRouter client (openrouter-client.ts) exports three functions: openRouterChat() for completions, fetchOpenRouterModels() for available model listing, and isOpenRouterConfigured() for health checks. It uses the OPENROUTER_API_KEY environment variable and includes exponential backoff retry logic.

## 3.3 Routing & Page Structure

The dashboard uses a dual-route pattern to support both bare /dashboard/... paths and workspace-scoped /dashboard/[slug]/... paths.

- Primary pages: Located at src/app/dashboard/{page}/page.tsx — contain the actual component code.

- Slug re-exports: Located at src/app/dashboard/[slug]/{page}/page.tsx — single line re-exports (export { default } from ...) that delegate to the primary page.

This avoids code duplication while letting Next.js resolve both URL patterns to the same component.

# 4. Completed Work (Original Brief v1)

All six strategic fixes from the original implementation brief have been completed and deployed.

| # | Fix | Status | Outcome |
| --- | --- | --- | --- |
| 1 | Findings action model | Complete | 19 fix types with self_fix/team_handoff/defer/fixed actions, capability resolver, severity scoring |
| 2 | AI Perception scoring | Complete | 7-model probing, accuracy/sentiment/visibility per model, composite brand health score |
| 3 | Speed audit integration | Complete | Lighthouse Core Web Vitals, historical trend chart, performance grade |
| 4 | Competitor framework | Complete | Add/edit/delete competitors, gap analysis grid, comparative scoring |
| 5 | Reports hub | Complete | Report viewing, summary cards; export center planned for next phase |
| 6 | Dashboard data wiring | Complete | All dashboard cards pull live audit data via AuditBundleContext |

# 5. Brand Intelligence Dashboard

The Brand Intelligence page (src/app/dashboard/intelligence/page.tsx) is a strategic dashboard that synthesizes multi-model AI probing, web mentions, Reddit sentiment, and competitive positioning into a unified brand health view. It was fully redesigned in May 2026.

## 5.1 Sections

- Executive Overview: Composite brand health score (visibility 30% + sentiment 25% + accuracy 25% + placement 20%), recognition status, executive summary narrative.

- AI Model Understanding: Per-model cards showing how each AI (Claude, GPT-4o, Gemini, etc.) describes and understands the brand. Accuracy, sentiment, and detail scores per model.

- Brand Narrative & Perception: Key themes, human perception scores, Reddit mentions with sentiment, web mention tracking.

- Competitive Intelligence: Benchmark position relative to competitors, gap analysis, editable competitor list.

- Prioritized Improvement Plan: AI-generated recommendations sorted by impact, actionable improvement roadmap.

- Methodology Transparency: Explains how scores are computed, data sources, probe methodology.

## 5.2 Data Flow

The page calls /api/audits/intelligence?audit_id=XXX which returns: modelProbes, benchmarkPosition, humanPerception, redditMentions, webMentions, reviewData, trendSnapshots, recommendations, contentGaps, and promptResults. Data refreshes when a new audit is run — there is no auto-refresh; users trigger a new audit to get updated intelligence.

# 6. Remaining Work & Gaps

## 6.1 Critical: API Workspace Scoping

Several API routes do not filter by workspace_id, which means a user with multiple workspaces could see data from the wrong workspace. This is the highest-priority gap.

| API Route | Priority | Required Change |
| --- | --- | --- |
| /api/audits (GET) | Critical | Add workspace_id filter to the SELECT query; currently returns all audits for the user regardless of workspace |
| /api/findings | Critical | Scope findings fetch to audits belonging to the active workspace |
| /api/surgical-fix | High | Validate that the target finding belongs to the active workspace before applying fix |
| /api/speed-test | High | Associate speed test results with workspace_id, not just audit_id |
| /api/audits/intelligence | Medium | Already scoped by audit_id which is workspace-bound; add explicit workspace_id validation as defense-in-depth |

## 6.2 Reports Export Center

The Reports hub currently shows report summaries but lacks the full export center. The following deliverables are needed:

- PDF export: Generate branded PDF audit reports with executive summary, findings breakdown, and recommendations.

- CSV export: Tabular export of findings with severity, category, fix type, and status columns.

- Scheduled reports: Allow users to schedule weekly/monthly report emails to stakeholders.

- Report history: Versioned report archive showing audit-over-audit trends.

## 6.3 FTP/SFTP Deployment

The database schema for FTP configurations (ftp_configs table) exists but the UI is not connected. This feature would allow users to deploy fixes directly to their server via FTP/SFTP. Implementation requires:

- Settings UI: Add FTP configuration panel to workspace settings (host, port, username, key/password, remote path).

- Connection test: API endpoint to validate FTP credentials before saving.

- Deploy action: Wire the self_fix action model to push file changes via the stored FTP config.

## 6.4 Backlog Items

| Item | Priority | Description |
| --- | --- | --- |
| Audit scheduling | Medium | Let users schedule recurring audits (daily/weekly) instead of manual trigger only |
| Team collaboration | Medium | Assign findings to team members, comment threads on fixes, activity feed |
| Notification system | Low | Email/in-app alerts when audits complete, scores drop, or new competitors are detected |
| Multi-language support | Low | i18n framework for dashboard UI; audit engine already handles multi-language content |
| API rate limiting | Medium | Add per-workspace rate limits to prevent abuse on shared infrastructure |
| Audit diff view | Medium | Side-by-side comparison showing what changed between two consecutive audits |

# 7. Technology Stack

| Layer | Technology |
| --- | --- |
| Framework | Next.js 14 (App Router, Server Components, API Routes) |
| Language | TypeScript (strict mode) |
| Styling | Tailwind CSS + CSS custom properties (--ink, --paper, --card, --signal, etc.) |
| Database | Supabase (PostgreSQL, Row-Level Security, Edge Functions, Realtime) |
| Auth | Supabase Auth (email/password, OAuth providers) |
| AI — Primary | Anthropic Claude (direct SDK) for fix generation, content analysis |
| AI — Multi-Model | OpenRouter for GPT-4o, Gemini, Llama, DeepSeek, Grok, Perplexity probes |
| Performance | Lighthouse CI (programmatic) for speed audits and Core Web Vitals |
| Hosting | Vercel (production), Supabase (database + auth + storage) |
| Version Control | GitHub (github.com/schintu79/clearux-saas) |

# 8. Key File Reference

Critical source files for each major feature area.

| Area | Files |
| --- | --- |
| Workspace Context | src/context/WorkspaceContext.tsx, src/context/AuditBundleContext.tsx |
| OpenRouter Client | src/lib/ai/openrouter-client.ts |
| Fix Action Model | src/lib/fix-action-model.ts (19 fix types, capability resolver) |
| Brand Intelligence | src/app/dashboard/intelligence/page.tsx, src/lib/audit-engine/brand-intelligence.ts |
| AI Perception | src/app/dashboard/ai-perception/page.tsx |
| Speed Audit | src/app/dashboard/speed/page.tsx |
| Competitors | src/app/dashboard/competitors/page.tsx |
| Findings | src/app/dashboard/findings/page.tsx |
| Reports | src/app/dashboard/reports/page.tsx |
| Workspace Settings | src/app/dashboard/settings/page.tsx |
| API Routes | src/app/api/audits/, src/app/api/findings/, src/app/api/workspaces/ |
| UI Components | src/components/ui/ScoreCircle.tsx, src/components/ui/AIProviderIcon.tsx |
| DB Migrations | supabase/migrations/ |

# 9. Next Deployment Checklist

Immediate actions before the next production push.

| # | Action | Status | Owner |
| --- | --- | --- | --- |
| 1 | Run pending DB migration (supabase/migrations/20260529_pipeline_v1.sql) | Not Started | Engineering |
| 2 | Push latest commits to GitHub (includes Brand Intelligence redesign 1259eea) | Not Started | Engineering |
| 3 | Add workspace_id filters to /api/audits GET, /api/findings, /api/surgical-fix | Not Started | Engineering |
| 4 | Add workspace_id filter to /api/speed-test | Not Started | Engineering |
| 5 | Verify Vercel deployment succeeds with no TypeScript errors | Not Started | Engineering |
| 6 | Smoke-test workspace switching with 2+ workspaces | Not Started | QA |
| 7 | Verify Brand Intelligence loads data for correct workspace | Not Started | QA |

# 10. Brand Health Scoring Methodology

The composite Brand Health Score on the Intelligence dashboard is computed as a weighted average of four dimensions. Each dimension is scored 0–100 based on aggregated AI model probe results and web signal data.

| Dimension | Weight | What It Measures |
| --- | --- | --- |
| Visibility | 30% | How often AI models mention the brand when prompted about the relevant category/industry |
| Sentiment | 25% | Tone and framing of brand mentions across AI models, Reddit threads, and web sources |
| Accuracy | 25% | Factual correctness of AI-generated brand descriptions compared to actual brand positioning |
| Placement | 20% | Where the brand appears in ranked/listed AI responses relative to competitors |

# 11. Document History

| Date | Version | Changes |
| --- | --- | --- |
| Jan 2026 | 1.0 | Original brief: 6 strategic fixes (action model, AI perception, speed, competitors, reports, data wiring) |
| 29 May 2026 | 2.0 | Full rewrite: workspace model, OpenRouter integration, Brand Intelligence dashboard, completed status for all v1 fixes, remaining gaps and deployment checklist |

End of Document