ClearUX

WordPress Plugin

Product workmap and technical specification

Version 1.0

May 2026

Confidential

# Executive summary

The ClearUX WordPress Plugin brings AI-powered UX auditing directly into the WordPress admin dashboard. Instead of requiring site owners to visit clearux.ai, copy their URL, and manually interpret results, the plugin makes ClearUX a native part of their WordPress workflow: one-click audits, in-dashboard findings, and eventually one-click auto-fixes for common UX, accessibility, SEO, and performance issues.

This is a growth-channel play. ClearUX.ai requires marketing to convince agencies and professionals to try it. The WordPress plugin inverts this: it meets 40%+ of all websites where they already are, turning ClearUX into a plug-and-play tool that non-technical users can adopt without developer help.

| Target market 810M+ WordPress sites | Plugin pricing Freemium (1 free audit) | Revenue model Credit packs + subscriptions |
| --- | --- | --- |

# Strategic rationale

## Why WordPress first

WordPress powers over 40% of all websites. The plugin ecosystem is how most WordPress users discover and adopt tools. Unlike the SaaS model which requires active marketing to each customer, the WordPress plugin directory provides organic, intent-driven discovery: people searching for UX audit, accessibility checker, or SEO analyzer will find ClearUX without us spending on ads.

The key insight: WordPress users are accustomed to installing a plugin and seeing immediate value. They do not want to leave their dashboard, create separate accounts, or learn new tools. The ClearUX plugin must feel like a native WordPress feature, not an external service wrapper.

## Competitive landscape

Existing WordPress plugins cover fragments of what ClearUX does: Yoast (SEO only), WP Accessibility Helper (basic a11y), various speed testers (performance only). No plugin offers a comprehensive 96-checkpoint UX audit across six modules with AI-powered analysis, severity ranking, and actionable fixes. ClearUX would be the first all-in-one UX intelligence plugin for WordPress.

## Growth flywheel

Install plugin → free first audit → see real issues → fix easy ones with auto-fix → buy credits for deeper audits → recommend to others → WordPress reviews drive more installs. Each happy user becomes an organic distribution channel.

# Architecture overview

## System design

The WordPress plugin is a thin client. All heavy processing (crawling, AI analysis, report generation) stays on the ClearUX backend. The plugin communicates through a new public API layer that sits in front of the existing ClearUX infrastructure.

| Component | Description |
| --- | --- |
| WP Plugin (PHP) | Admin pages, settings, AJAX handlers, WP-Cron scheduling. Ships as a standard WordPress plugin zip. |
| ClearUX Public API | New REST endpoints at api.clearux.ai with API key auth. Wraps existing Supabase-backed routes with rate limiting and key validation. |
| ClearUX Backend | Existing Inngest pipeline: crawl, analyze (96 checkpoints), generate report. Zero changes needed for MVP. |
| Auto-Fix Engine | Phase 2: new WP-side PHP module that reads ClearUX findings and applies fixes directly to the WordPress database, theme files, and plugin settings. |

## Authentication model

Two paths to accommodate different user types:

- API key mode: existing ClearUX users paste their API key into the plugin settings. Credits come from their ClearUX plan.

- Direct signup mode: new users create an account directly from the plugin (email + password). First audit free. In-plugin credit purchase via Stripe.

## Data flow

1. User clicks "Run audit" in WP admin. Plugin sends the site URL + API key to the ClearUX API. 2. ClearUX API validates the key, checks credits, creates an audit record, and dispatches the Inngest pipeline. 3. Plugin polls the audit status endpoint every 10 seconds. 4. On completion, plugin fetches the full findings payload and caches it in a WP transient (24h TTL). 5. Dashboard renders findings grouped by module, severity, and fixability. 6. Reports (PDF/DOCX) are fetched on-demand via the existing report endpoints.

# Phase 1: MVP — Audit and display results

Goal: ship a working plugin to the WordPress directory that lets any site owner run a ClearUX audit and see results without leaving their dashboard. No auto-fixes yet. Timeline: 4–6 weeks.

## What we need to build on ClearUX (backend)

| # | Task | Type | Effort | Priority |
| --- | --- | --- | --- | --- |
| 1 | Public API gateway (api.clearux.ai) | Backend | 3–5 days | P0 |
| 2 | API key generation and management (settings page) | Backend | 2–3 days | P0 |
| 3 | Rate limiting middleware (per-key, per-minute) | Backend | 1 day | P0 |
| 4 | POST /v1/audits — create audit via API key | Backend | 1 day | P0 |
| 5 | GET /v1/audits/:id — status + full results | Backend | 1 day | P0 |
| 6 | GET /v1/audits/:id/report — PDF/DOCX download | Backend | 0.5 days | P0 |
| 7 | GET /v1/credits — check balance | Backend | 0.5 days | P1 |
| 8 | POST /v1/auth/register — create account from plugin | Backend | 1–2 days | P1 |
| 9 | Webhook callback on audit completion (optional) | Backend | 1 day | P2 |

## What we need to build on WordPress (plugin)

| # | Task | Type | Effort | Priority |
| --- | --- | --- | --- | --- |
| 1 | Plugin scaffolding (file structure, activation, i18n) | Plugin | 1–2 days | P0 |
| 2 | Settings page (API key input, connection test) | Plugin | 1 day | P0 |
| 3 | Main dashboard page (run audit button, status display) | Plugin | 2–3 days | P0 |
| 4 | Results page (findings by module, severity badges) | Plugin | 3–4 days | P0 |
| 5 | Score overview widget (overall + 6 module scores) | Plugin | 1–2 days | P0 |
| 6 | Audit history page (list of past audits) | Plugin | 1 day | P1 |
| 7 | Report download buttons (PDF + DOCX) | Plugin | 0.5 days | P1 |
| 8 | WP admin bar notification on audit completion | Plugin | 0.5 days | P2 |
| 9 | Onboarding wizard (first-time setup flow) | Plugin | 1–2 days | P1 |
| 10 | WordPress.org listing (readme.txt, screenshots, assets) | Plugin | 1–2 days | P0 |

# Phase 2: Auto-fix engine

Goal: for each finding, show a "Fix this" button that applies the change directly to the WordPress site. This is the killer feature that differentiates ClearUX from every other audit tool. Timeline: 4–8 weeks after Phase 1 launch.

## Fix categories

| Category | Examples | Complexity | Risk |
| --- | --- | --- | --- |
| Meta tags | Missing title, description, OG tags, canonical URLs | Low | Low |
| Image optimization | Missing alt text, oversized images, missing lazy loading | Low | Low |
| Heading structure | Missing H1, skipped heading levels, multiple H1s | Low | Low |
| Accessibility basics | Missing ARIA labels, form labels, skip links, focus styles | Medium | Low |
| Schema / JSON-LD | Add Organization, FAQ, Breadcrumb structured data | Medium | Low |
| AI discoverability | Generate llms.txt, update robots.txt for AI crawlers | Medium | Low |
| Performance | Enable caching, defer scripts, preload fonts | Medium | Medium |
| Content rewrites | AI-suggested copy improvements for CTAs, headlines | High | Medium |
| Theme modifications | Contrast fixes, font size adjustments, spacing | High | High |

## Auto-fix task list

| # | Task | Type | Effort | Priority |
| --- | --- | --- | --- | --- |
| 1 | Fix engine core (apply/preview/rollback framework) | Plugin | 3—5 days | P0 |
| 2 | Snapshot system (backup before fix, one-click revert) | Plugin | 2—3 days | P0 |
| 3 | Meta tag fixer (title, description, OG, canonical) | Plugin | 2 days | P0 |
| 4 | Image alt text generator (AI-powered via ClearUX API) | Plugin | 2—3 days | P0 |
| 5 | Heading structure fixer (H1/H2/H3 hierarchy) | Plugin | 1—2 days | P0 |
| 6 | Accessibility fixer (ARIA, labels, skip-link, focus) | Plugin | 3—5 days | P1 |
| 7 | Schema/JSON-LD injector | Plugin | 2—3 days | P1 |
| 8 | AI discoverability fixer (llms.txt, robots.txt) | Plugin | 1—2 days | P1 |
| 9 | Preview mode (show before/after in iframe) | Plugin | 2—3 days | P1 |
| 10 | Bulk fix all (apply all safe fixes at once) | Plugin | 1—2 days | P2 |
| 11 | Theme CSS overrides (contrast, font size, spacing) | Plugin | 3—5 days | P2 |

## Safety model

Every auto-fix follows a three-step safety protocol: snapshot the current state, preview the change (with a visual diff where possible), and apply only after user confirmation. A "Revert" button appears for 30 days after each fix. High-risk fixes (theme modifications, content rewrites) require explicit opt-in and show a warning. The plugin never modifies core WordPress files or other plugins.

# Phase 3: Growth and monetization

Goal: drive plugin adoption, convert free users to paid, and build a self-sustaining growth loop. Timeline: ongoing from Phase 1 launch.

## Monetization strategy

| Tier | What they get | Price | Conversion trigger |
| --- | --- | --- | --- |
| Free | 1 full audit, findings view, 3 auto-fixes | $0 | See real issues on their site |
| Starter | 3 audits/mo, unlimited auto-fixes, PDF reports | $29/mo | Want to fix everything |
| Pro | 10 audits/mo, white-label, scheduled audits | $59/mo | Agencies managing client sites |
| Credits | Pay-per-audit, never expire | $9.90 each | Occasional users who need flexibility |

## Growth tactics

| # | Task | Type | Effort | Priority |
| --- | --- | --- | --- | --- |
| 1 | WordPress.org directory listing optimization (SEO, screenshots) | Marketing | 2 days | P0 |
| 2 | Freemium funnel (free audit → see issues → upgrade CTA) | Plugin | 1—2 days | P0 |
| 3 | In-plugin upgrade prompts (contextual, non-annoying) | Plugin | 1 day | P1 |
| 4 | Email capture on free audit (drip campaign to convert) | Backend | 2—3 days | P1 |
| 5 | Review prompt after successful auto-fix | Plugin | 0.5 days | P1 |
| 6 | Referral program (share and get a free audit) | Backend | 2—3 days | P2 |
| 7 | WordPress community outreach (blog posts, WP meetups) | Marketing | Ongoing | P1 |
| 8 | Integration guides (WooCommerce, Elementor, Divi) | Docs | 3—5 days | P2 |

# Phase 4: Advanced features

Goal: differentiate from any future competitors and lock in power users. Timeline: 3–6 months after launch.

| # | Task | Type | Effort | Priority |
| --- | --- | --- | --- | --- |
| 1 | Scheduled audits (weekly/monthly automatic re-audits) | Plugin | 2—3 days | P1 |
| 2 | Score trend dashboard (track improvements over time) | Plugin | 2—3 days | P1 |
| 3 | WP dashboard widget (quick score overview) | Plugin | 1 day | P1 |
| 4 | Multi-site support (audit all sites in a WP network) | Plugin | 3—5 days | P2 |
| 5 | WooCommerce deep integration (product page audits) | Plugin | 3—5 days | P2 |
| 6 | Elementor/Divi builder integration (in-editor hints) | Plugin | 5—10 days | P2 |
| 7 | Competitor comparison (how does my site compare) | Plugin | 2—3 days | P2 |
| 8 | AI chat assistant (ask questions about your audit) | Plugin | 5—10 days | P3 |
| 9 | REST API for headless WordPress sites | Backend | 2—3 days | P3 |
| 10 | Gutenberg block (inline UX suggestions while editing) | Plugin | 5—10 days | P3 |

# Technical specification

## Plugin file structure

clearux/

clearux.php                  (main plugin file, hooks, activation)

includes/

class-clearux-api.php       (API client wrapper)

class-clearux-admin.php     (admin page registration)

class-clearux-settings.php  (settings page + API key management)

class-clearux-audit.php     (audit trigger, polling, caching)

class-clearux-results.php   (results rendering)

class-clearux-fixer.php     (Phase 2: auto-fix engine)

class-clearux-snapshot.php  (Phase 2: backup/revert system)

admin/

css/clearux-admin.css       (admin styles)

js/clearux-admin.js         (AJAX handlers, polling, UI)

views/                      (PHP templates for admin pages)

assets/                       (icons, screenshots for WP listing)

languages/                    (i18n .pot/.po/.mo files)

readme.txt                    (WordPress.org listing)

uninstall.php                 (clean removal)

## WordPress requirements

- WordPress 6.0+ (tested up to 6.7)

- PHP 7.4+ (recommended 8.1+)

- No external PHP dependencies (uses wp_remote_get/post for HTTP)

- Compatible with all major hosting providers (no shell access needed)

- GDPR compliant (no personal data stored; audit data stays on ClearUX servers)

## API endpoints needed (v1)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /v1/auth/register | Create account from plugin (email, password, site URL) |
| POST | /v1/auth/api-key | Generate or regenerate API key for authenticated user |
| GET | /v1/credits | Return credit balance, subscription tier, free audit eligibility |
| POST | /v1/audits | Create a new audit (url, language, modules, depth_mode) |
| GET | /v1/audits/:id | Audit status, scores, full findings payload on completion |
| GET | /v1/audits/:id/report/pdf | Stream PDF report download |
| GET | /v1/audits/:id/report/docx | Stream DOCX report download |
| GET | /v1/audits | List user audits (paginated, filterable by domain) |
| POST | /v1/audits/:id/fix-suggestions | Phase 2: get auto-fix code for specific findings |
| POST | /v1/stripe/checkout | Create Stripe checkout session (in-plugin purchase) |

# Timeline and milestones

| Phase | Timeline | Key deliverable | Success metric |
| --- | --- | --- | --- |
| Phase 1 (MVP) | Weeks 1–6 | Plugin on WordPress.org with audit + results | 100 installs in first month |
| Phase 2 (Auto-fix) | Weeks 7–14 | One-click fixes for 6+ finding types | 30% of users try auto-fix |
| Phase 3 (Growth) | Weeks 6–20 | Freemium funnel, conversion, directory SEO | 5% free-to-paid conversion |
| Phase 4 (Advanced) | Months 4–6 | Scheduled audits, WooCommerce, multi-site | 1,000 active installs |

# Risks and mitigations

| Risk | Mitigation | Impact | Likelihood |
| --- | --- | --- | --- |
| WordPress.org rejects plugin | Follow all WP coding standards, no external JS, proper sanitization, GPL license | High | Low |
| Auto-fixes break user sites | Snapshot system, preview before apply, revert button, never touch core files | High | Medium |
| Low conversion from free to paid | Show clear value gap, contextual upgrade prompts, email nurture sequence | Medium | Medium |
| API rate limits hit by popular sites | Per-key rate limiting, queue system, caching layer on plugin side | Medium | Low |
| Competitors copy the concept | First-mover advantage, 96-checkpoint depth, AI analysis quality moat | Medium | Medium |
| WordPress version compatibility | Test against last 3 major WP versions, use only stable APIs | Low | Low |

# Immediate next steps

To begin Phase 1 development, these are the first five things to build, in order:

- Build the ClearUX Public API gateway with API key authentication (this unblocks everything else).

- Add API key generation to the ClearUX dashboard settings page so existing users can get their key.

- Scaffold the WordPress plugin with settings page and API key connection test.

- Build the audit trigger and status polling on the WordPress side.

- Build the results display page with findings grouped by module and severity.

Once these five are done, we have a working MVP that can go to WordPress.org for review while we build the remaining Phase 1 polish items in parallel.